Sorigin Energy — AMS

Web Portal Automation — Test Plan & Execution Report

JIRA Reference: DA-1106 (Parent: DA-1081 Solar Side Testing)

Sprint: DA Sprint 12  •  Due: May 15, 2026  •  Report Date: 2026-05-13

Prepared by QA Automation Team

# Table of Contents

# 1. Introduction

This document captures the test plan, execution approach, and reporting strategy for the Web Portal Automation Testing (Solar login) initiative tracked under JIRA DA-1106. The scope covers Playwright-driven automation of the Sorigin AMS web portal at https://ams.sorigin.app, including login flows, cross-browser validation, end-to-end regression after merge, role-based access validation, full regression, and automated report generation.

## 1.1 Objectives

- Execute Playwright automation scripts against the AMS web portal sign-in and core modules.

- Validate browser compatibility across Chrome, Firefox, and Microsoft Edge.

- Run a full regression suite after each merge into the release branch.

- Generate and share interactive automation reports for stakeholders.

- Raise defects in JIRA for any test failure with full reproduction artifacts.

## 1.2 In Scope

- Authentication: positive and negative login scenarios.

- Dashboard smoke checks after successful login.

- Primary navigation modules (Sites, Reports, Settings, Users — where exposed).

- Role-based access permissions (admin, installer, viewer).

- Cross-browser parity on the three supported browsers.

## 1.3 Out of Scope

- Performance and load testing.

- Penetration / security testing.

- Mobile native applications (web responsive only, optional).

- Backend API contract tests (handled separately).

# 2. Acceptance Criteria Traceability

Each acceptance criterion in DA-1106 is mapped to a concrete test asset or process below.

| JIRA Subtask | Acceptance Criterion | Covered By | Status |
| --- | --- | --- | --- |
| DA-1128 | Playwright execution for modified modules | tests/auth/login.spec.js, tests/auth/login-negative.spec.js | Automated |
| DA-1129 | Cross-browser validation (Chrome, Firefox, Edge) | tests/cross-browser/cross-browser.spec.js + playwright.config.js projects | Automated |
| DA-1130 | End-to-end regression testing after merge | tests/regression/dashboard-smoke.spec.js | Automated |
| DA-1131 | Generate and share automation reports | HTML + JUnit + JSON reporters in playwright.config.js | Automated |
| DA-1271 | Role-based access validation | tests/rbac/role-based-access.spec.js | Automated (pending role accounts) |
| DA-1272 | Full automation regression | tests/regression/full-regression.spec.js | Automated |
| DA-1106 | Raise defects for failures | Process documented in §8 of this report | Process defined |

# 3. Technology Stack & Architecture

| Component | Choice | Reason |
| --- | --- | --- |
| Test framework | Playwright Test (@playwright/test ^1.45) | Built-in cross-browser support, auto-wait, traces, video, HTML reporter. |
| Language | JavaScript (Node.js 18+) | Matches team preference per DA-1106 discussion; no build step. |
| Pattern | Page Object Model | Encapsulates selectors and actions; keeps tests readable. |
| Config / secrets | dotenv (.env) | Keeps credentials out of source control. |
| Reporters | HTML, JUnit XML, JSON | Human review, CI ingestion, and custom dashboards. |
| Browsers | Chromium, Firefox, Microsoft Edge | Covers the DA-1129 matrix. |
| CI | GitHub Actions / Jenkins (recommended) | Run on each PR + nightly full regression. |

## 3.1 Repository Layout

The project is laid out as follows:

├── package.json

├── playwright.config.js

├── .env.example

├── fixtures/test-data.js

├── pages/LoginPage.js, DashboardPage.js

├── utils/helpers.js

└── tests/

├── auth/login.spec.js, login-negative.spec.js

├── cross-browser/cross-browser.spec.js

├── regression/dashboard-smoke.spec.js, full-regression.spec.js

└── rbac/role-based-access.spec.js

# 4. Test Environment

| Attribute | Value |
| --- | --- |
| Application URL | https://ams.sorigin.app/signin |
| Test User Email | mangesh.kore@sorigin.co |
| Test User Password | Stored in .env (TEST_USER_PASSWORD) |
| Supported Browsers | Chrome (Chromium), Firefox, Microsoft Edge |
| Runtime | Node.js 18 LTS or later |
| OS | Windows 10/11, macOS 13+, Ubuntu 22.04+ |
| Network | HTTPS, outbound access to ams.sorigin.app |

# 5. Test Case Inventory

Twenty-seven (27) automated test cases are organised across five suites.

| Test ID | Description | Type | JIRA Link |
| --- | --- | --- | --- |
| TC-LOGIN-001 | Sign-in page renders with email, password, and submit | Positive | DA-1128 |
| TC-LOGIN-002 | Valid credentials log the user in | Positive | DA-1128 |
| TC-LOGIN-003 | Session persists across page reload | Positive | DA-1128 |
| TC-LOGIN-004 | Authenticated user can access base URL | Positive | DA-1128 |
| TC-LOGIN-N001 | Empty form submission is blocked | Negative | DA-1128 |
| TC-LOGIN-N002 | Invalid credentials show an error | Negative | DA-1128 |
| TC-LOGIN-N003 | Malformed email is rejected | Negative | DA-1128 |
| TC-LOGIN-N004 | Correct email + wrong password is rejected | Negative | DA-1128 |
| TC-LOGIN-N005 | Password field masks input | Security | DA-1128 |
| TC-XB-001 | Sign-in renders correctly per browser | Cross-browser | DA-1129 |
| TC-XB-002 | Login succeeds per browser | Cross-browser | DA-1129 |
| TC-XB-003 | No blocking console errors per browser | Cross-browser | DA-1129 |
| TC-SMK-001 | Dashboard renders after login | Smoke | DA-1130 |
| TC-SMK-002 | Primary navigation links present | Smoke | DA-1130 |
| TC-SMK-003 | Logout returns user to /signin | Smoke | DA-1130 |
| TC-REG-001 | Authenticated landing reachable | Regression | DA-1272 |
| TC-REG-002 | Sites/Plants module opens | Regression | DA-1272 |
| TC-REG-003 | Reports module opens | Regression | DA-1272 |
| TC-REG-004 | Settings module opens | Regression | DA-1272 |
| TC-REG-005 | Return to dashboard works | Regression | DA-1272 |
| TC-REG-006 | Logout completes session | Regression | DA-1272 |
| TC-RBAC-admin-001 | Admin sees all allowed modules | RBAC | DA-1271 |
| TC-RBAC-admin-002 | Admin has no forbidden modules | RBAC | DA-1271 |
| TC-RBAC-installer-001 | Installer sees allowed modules | RBAC | DA-1271 |
| TC-RBAC-installer-002 | Installer cannot see Users/Settings | RBAC | DA-1271 |
| TC-RBAC-viewer-001 | Viewer sees only Dashboard + Reports | RBAC | DA-1271 |
| TC-RBAC-viewer-002 | Viewer cannot see Sites/Users/Settings | RBAC | DA-1271 |

# 6. Execution Strategy

## 6.1 Run Commands

- npm install — install Node dependencies

- npm run install:browsers — download Chromium / Firefox / Edge

- cp .env.example .env and populate test credentials

- npm test — run every project, every test

- npm run test:cross-browser — DA-1129 matrix across three browsers

- npm run test:smoke — DA-1130 smoke after merge

- npm run test:regression — DA-1272 full regression

- npm run test:rbac — DA-1271 role validation

- npm run report — open HTML report

## 6.2 Recommended CI Schedule

- On every PR: smoke + cross-browser on Chrome only (fast feedback, ~3–5 minutes).

- On merge to main: full cross-browser regression (Chrome, Firefox, Edge).

- Nightly: full regression + RBAC suite, publish reports to shared artifact store.

# 7. Reporting (DA-1131)

Three machine-friendly and human-friendly reports are produced by every run. The HTML report is the primary stakeholder artifact; JUnit and JSON outputs feed CI and dashboards.

| Reporter | Output Path | Purpose |
| --- | --- | --- |
| HTML | playwright-report/index.html | Human review; embeds screenshots, video, and Playwright trace on failure |
| JUnit XML | reports/junit-results.xml | CI ingestion (Jenkins, GitLab CI, Azure DevOps) |
| JSON | reports/test-results.json | Custom dashboards, metrics extraction |
| List (stdout) | console | Quick feedback while running locally |

## 7.1 Artifacts on Failure

- Screenshot of the page at the moment of failure (test-results/.../test-failed-1.png).

- Video recording of the entire test execution.

- Playwright trace.zip — step-by-step DOM snapshots, network log, console.

Open a trace with: npx playwright show-trace path/to/trace.zip

# 8. Defect Management

When a test fails, the on-call QA engineer follows this workflow:

- Open the HTML report and identify the failing test ID (e.g., TC-LOGIN-N002).

- Inspect the screenshot, video, and trace.zip in test-results/.

- Reproduce manually if the failure may be environmental or flaky.

- If the failure is a real defect, file a JIRA bug under DA-1106 with: test ID, browser, build/commit SHA, reproduction steps, and attached screenshot + trace.

- Link the new bug to DA-1106 and mention the relevant subtask (DA-1128, DA-1271, etc.).

- If the failure is a test issue, raise a chore/task to update the test and link it back to DA-1106.

# 9. Risks & Mitigations

| Risk | Mitigation |
| --- | --- |
| UI selectors change frequently and break tests | Use role/label/data-testid selectors; partner with frontend team to add data-testid attributes to critical components. |
| Role accounts (admin, installer, viewer) not provisioned | DA-1271 tests auto-skip when credentials are missing; track account provisioning as a blocker on DA-1271. |
| Flaky network or environment causes false failures | Use Playwright auto-retry, CI-only retries=2, trace retain-on-failure to triage. |
| Cross-browser parity issues on Edge | msedge project uses the installed Edge channel rather than Chromium-bundled to catch Edge-specific issues. |
| Credentials leak via committed .env | .gitignore excludes .env; only .env.example is committed. |

# 10. Next Steps

- Install dependencies and Playwright browsers on the QA machine and CI runner.

- Inspect the live DOM and replace fallback selectors with stable single selectors / data-testids.

- Request admin / installer / viewer role accounts from the AMS team to fully activate DA-1271.

- Wire the suite into the team CI pipeline using the JUnit reporter.

- Run the full regression after each merge and attach the HTML report to the JIRA ticket.

- Triage failures, file defects, and iterate until all suites are green on every browser.

# 11. Sign-off

| Role | Name | Date | Signature |
| --- | --- | --- | --- |
| Reporter (QA) | Harsh Sahu |  |  |
| Assignee (Automation) | Aaryan Phadke |  |  |
| QA Lead |  |  |  |
| Engineering Manager |  |  |  |